## Slide 2: 3 Basic Types of structure
Functional
Project
Hybrid or Matrix

## Slide 3: Functional Organisation
Organised according to business function (e.g. marketing, accounting, engineering, etc.)
A hierarchy where each employee has one clear reporting relationship
When a project involves multiple areas, Project Coordination performed by Functional Managers

## Slide 4: Functional Organisation
MD/CEO
Engineering
Operations
Financial
Administration
Adminis-tration
Division
Department
Section
Marketing
Functional Responsibility

## Slide 5: Functional Organisation – Advantages
Easier budgeting and cost control
Better technical control
Flexibility and broad base of resources
Continuity in the functional disciplines
Lines of responsibility are easily understood
Facilitates mass production
Single reporting for employees
Communication channels (vertical) are understood
Quick reaction capability (depending on priorities of functional managers)

## Slide 6: Functional Organisation –Disadvantages
No one individual directly responsible for the total project
Does not provide project-oriented emphasis
Coordination can become complex
Decisions are slow and often favour the strongest functional group
No customer focus/response to customer slow
Motivation and innovation are decreased
Ideas tend to be functionally oriented

## Slide 7: Project Organisation
Chief
Executive
Project
Manager
Project
Manager
Project
Manager
MANU.
ENG.
MANU.
ENG.
MANU.
ENG.

## Slide 8: Project Organisation – Advantages
Complete line authority over project
Team members work directly for project manager
Strong communication channels
Staff expertise can be focused on a project while minimizing sharing across projects
Low project lead times
High project morale/loyalty
High customer focus

## Slide 9: Project Organisation – Disadvantages
High cost due to duplication of effort
Tendency to retain personnel on a project after they are needed
Functional expertise decreases
Reduced technical interchange between projects
Reduced career continuity and opportunities

## Slide 10: Project Organisation
Most of the organization’s resources are involved in project work
Team members are often co-located
Project managers have a great deal of independence and authority

## Slide 11: Project Organisation – Project Management Implications
This form of organisation performs well when there is a continuous flow of projects
Advantageous when short lead times and high customer focus is of most importance
Often leads to higher costs
Technology suffers, knowledge is not shared, no consistency or repeatability
At project completion, people don’t “have a home” to return to
Difficulty with shared facilities or equipment

## Slide 12: Matrix Organisation
Engineering
Operations
Finance
Others
Project Mgr.
X
Project Mgr.
Y
Project Mgr.
Z
General
Manager
Project Responsibility
Functional Responsibility

## Slide 13: Strong and Weak Matrix
Engineering
Operations
Finance
Others
Project Mgr.
X
Project Mgr.
Y
Project Mgr.
Z
General
Manager
Project Responsibility
Functional Responsibility

## Slide 14: Matrix Organisation
Blend of functional and project organisation
PM manages the “what” and the “when”
Functional manager manages “how” and “who”
Weak matrices…similar to functional organizations – PM roles are often a coordinator/expediter
Strong matrices…similar to project organisations – PM roles are full-time with significant authority

## Slide 15: Matrix Organisation – Advantages
Balance of other two approaches
Single point of responsibility (PM) for project
Project staff have an “organisational home” to return following the project
Reduced cost due to effective use of resources
A strong technical (functional) base can be developed
Facilitates horizontal communication
Better balance among cost, time and performance

## Slide 16: Matrix Organisation – Disadvantages
Complexity in information flow and workflow
Dual reporting
Potential for conflict
Lack of authority for PM
Potential duplication of effort
Increased costs due to higher project administration costs
Steep horizontal or vertical pyramids reduce authority of managers operating within the matrix